Summary: Side Road Committee Report 2015

1. Background & Context

Origin:  An ad-hoc volunteer committee was formed by Joe LaScola following the June 27, 2015, Annual Meeting to address ongoing drainage issues, washouts, and potholes on side roads throughout Scorton Shores.

Scope of Work:  The committee gathered various bids from paving companies. Options ranged from complete blacktop paving and road-base grading to chip seal coating (similar to Hammond Road) or basic surface grading.

2. The Original Proposal & Meeting Vote

The Proposal:  The committee recommended a project estimated at *$250,000*, to be funded by assessing a proportionate share to all SSA property owners. They also estimated an increase in annual maintenance fees from *$175 to $263* to cover future upkeep.

Membership Concerns:  Several property owners raised critical issues that were either unaddressed or incomplete, including:

* Lack of a formal engineering plan and project management strategy.

* Compliance with State, Town, and EPA regulations.

* Unaccounted costs (e.g., permitting, legal fees for non-payment/liens, and surveying).

* Boundary and drainage legalities between individual properties.

Outcome:  Joe LaScola’s motion to approve the $250,000 expenditure and fee increase *failed*. The Side Road Committee has since completed its work and been disbanded.

3. Legal Status of Road Ownership

The Law (M.G.L. Chapter 183, Sec 58):  Under Massachusetts law, unless a developer explicitly retains the title, the ownership of common ways and subdivision streets automatically belongs to the abutting lot owners (up to the center line of the road).

Maintenance Obligation:  Separate court decisions have established that this ownership carries a legal obligation for abutting property owners to maintain these common ways to ensure access and passage.

4. Board Position & Next Steps

Board Vote: * The majority of the SSA Board voted *NOT to proceed* with the project as an association.

Individual Responsibility:  The association explicitly emphasizes that this is **NOT a community-wide project. It is ultimately up to individual property owners to address and manage the issues on their respective roads.